PolyGate 选题讨论速查表

Advisor Meeting Cheat Sheet — Confirming the Project Topic

今日目标：把叙事从「又一个 AI 中转站」扭到「用云原生机制治理 AI 流量的平台」。

Goal for today: shift the narrative from "another AI relay station" to "a cloud-native platform for governing AI traffic."

一、主动向老师提出的问题   Questions to Raise With the Advisor

| # | 问题（含提问动机） Question (with rationale) |
| --- | --- |
| 1 | 评分标准是什么？看重云原生落地深度，还是技术创新度？——决定 P2/P3 要不要拉进核心范围。 What's the actual grading rubric — cloud-native execution depth, or technical novelty? This decides whether P2/P3 items must move into core scope. |
| 2 | 把「AI 网关」作为云计算课选题，老师是否认可这个叙事？还是希望看到更传统的分布式系统内核（调度/一致性/容错协议）？ Does an "AI gateway" work as a topic for this course, or would a more traditional distributed-systems core (scheduling, consistency, fault tolerance) be expected? |
| 3 | 集群与预算谁提供？节点数量、API 额度是否有补贴？——直接决定第 1 天能否开工。 Who provides the cluster and budget — how many nodes, any API credit subsidy? This directly gates whether Day 1 can start on time. |
| 4 | 四人十天的范围是偏大还是偏小？尤其第 1–6 天节奏是否过紧、有没有缓冲空间？ Is the scope right-sized for 4 people over 10 days — especially whether Days 1–6 are too tight, with no buffer? |

二、预判老师可能的质疑与我方应对   Anticipated Pushback & Our Prepared Response

| # | 可能的质疑 Likely Challenge | 我方应对 Our Response |
| --- | --- | --- |
| 1 | 这跟 LiteLLM / Kong AI Gateway / OpenRouter / Portkey 有什么区别？ How is this different from LiteLLM / Kong AI Gateway / OpenRouter / Portkey? | 价值不在发明新东西，而在用云原生方式完整实现一遍并讲清楚每个决策；需确认老师是否认可「把已知思路做扎实」这条路。 The value isn't novelty — it's implementing the idea end-to-end the cloud-native way and being able to explain every decision. Confirm whether "executing a known idea rigorously" is an accepted path. |
| 2 | 大量依赖 Mock Provider，是不是在自己测自己？ Heavy reliance on Mock Providers — isn't this just testing against yourself? | 计划接入两个（而非一个）便宜的真实 Provider，确保至少一次跨供应商切换端到端真实；Mock 仅用于压测和故障注入。 Plan to connect two cheap real providers (not just one), so at least one cross-provider failover is genuinely end-to-end. Mocks are reserved for load testing and fault injection only. |
| 3 | 「模型感知路由」到底是哪一层？ What layer does "model-aware routing" actually operate at? | 术语要精确：Gateway API Inference Extension 讲的是推理副本层（KV-cache/LoRA/队列深度）；我们做的是供应商选择层（价格/健康度）。改口为「供应商选择 / 成本感知路由」。 Precision matters: Gateway API Inference Extension targets the inference-replica layer (KV-cache/LoRA/queue depth); we operate at the vendor-selection layer (price/health). Reword as "vendor selection / cost-aware routing." |
| 4 | P0 + P1 承诺范围的技术含量够不够？ Is the technical depth of the committed P0/P1 scope sufficient? | 剥掉 P2/P3 后核心是负载均衡 + 缓存 + Prometheus + 规则路由，偏标配。建议把 Provider CRD 从「P2 二选一」提级为核心承诺——最能体现对 K8s 扩展机制的理解。 Stripped of P2/P3, the core is load balancing + caching + Prometheus + rule-based routing — fairly standard. Proposal: promote the Provider CRD from a "P2 either/or" option to a core commitment — it best demonstrates understanding of K8s extension mechanisms. |

备注：明天口头表述统一改用「供应商选择 / 成本感知路由」，避免与 Gateway API Inference Extension 的「推理副本层路由」混淆。

Note: From tomorrow, consistently say "vendor selection / cost-aware routing" in speech, to avoid conflation with the inference-replica-layer routing that Gateway API Inference Extension actually targets.